AP Tech AI Purchasing Agent — Validated Proposal & Market-Calibrated Pricing Guide

Annotated to Their 9 Requirements | Microsoft-Native Stack | Singapore–China Architecture

Company Context: Who AP Tech Actually Is

Before proposing anything, you need to know exactly who you're talking to. AP Technologies Group Pte Ltd is a precision medical device contract manufacturer headquartered at 8 Buroh Street #03-06, JTC Surface Engineering Hub, Singapore 627563 — not a generic electronics trading company[1][2]. Their Xiamen facility at 2002 Wengjiaoxi Road, Haicang District is their largest and most comprehensive site, bridging R&D with scalable catheter manufacturing[^3]. They also have a Suzhou office and a US entity in Irvine, CA[^1].

This context changes everything. The materials being purchased — precision medical tubing components, extrusion materials, catheter components — have tight tolerance specifications. Every purchase request likely carries a part number, material spec, and quality certification requirement. The 30+ email problem documented in their spec (Mar 2 → Mar 17) isn't just an inconvenience; it's a compliance risk and a production delay risk in a medical manufacturing context.

Their Procurement Director has 25+ years of supply chain experience[^4], and their procurement manager has 11 years of purchasing experience for indirect materials[^5]. These are senior, experienced operators — not people who want to be impressed. They want to see that you understand their tolerance-driven procurement context before you propose changing it.

⚠️ Low-Confidence Flag: The document itself doesn't specify which material category or factory (Xiamen vs Suzhou) the Mar 2–17 example PO originated from. Before designing the pilot, confirm this. The answer determines whether the Chinese-language sourcing requirement is urgent (Xiamen) or deferred (Suzhou has different supplier geography).

Validation Against Their 9 Requirements

Their document (§4.4, Table 3) maps 9 requirements to capabilities and phases. Below is a 1:1 validation of every requirement against the proposed Microsoft-native solution.

| ## # | ## Their Exact Requirement (§4.4) | ## Target Phase (Their Doc) | ## Microsoft-Native Solution | ## Validation Status |
| --- | --- | --- | --- | --- |
| R1 | Parallel processing of POs from multiple engineers | Phase 1 (MVP) | Azure Service Bus + Azure Functions (parallel workers per PO) | ✅ Matches |
| R2 | Exhaust all potential suppliers (lead time, price, quality) | Phase 2 | Azure Database for PostgreSQL + Bing Web Search API + 1688/Alibaba connectors via Azure Functions | ✅ Matches |
| R3 | Negotiate on behalf of purchasing team | Phase 3 | Azure OpenAI GPT-4o with pre-approved parameter bounds; Power Automate approval gate | ✅ Matches |
| R4 | Central point of communication | Phase 1 (MVP) | Microsoft Graph API → purchasing-ai@aptech.com; Teams routing via Power Automate | ✅ Matches |
| R5 | Automated follow-ups and reminders | Phase 2 | Azure Logic Apps scheduled flows + Teams escalation notifications | ✅ Matches |
| R6 | Chinese internet supplier sourcing | Phase 2 | 1688 Open Platform API + custom Azure Function crawler for Baidu; Azure OpenAI EN↔CN translation | ✅ Matches |
| R7 | Query internal AP Tech supplier database | Phase 1 (MVP) | Week 1 technical spike → Azure Data Factory connector or CSV fallback to Azure DB for PostgreSQL | ✅ Matches |
| R8 | Operate a dedicated email account | Phase 1 (MVP) | Microsoft Graph API on purchasing-ai@aptech.com via their Exchange Online tenant | ✅ Matches |
| R9 | Conversations retained in markdown format | Phase 1 (MVP) | Per-PO .md files in Azure DevOps Git repo; timestamped entries; PDF export for compliance | ✅ Matches |

All 9 requirements are addressable within the Microsoft ecosystem AP Tech already operates. The document explicitly states "Graph API preferred if on Microsoft 365" — they have already done the architectural thinking. The job is to walk through the door they opened.

## Their KPI Commitments (§5.5) — What You're Promising

Their document sets explicit, measurable KPIs. Any proposal must commit to these numbers or explain a deviation.

| KPI | Current State | Phase 2 Target | Phase 4 Target |
| --- | --- | --- | --- |
| Emails per purchase | 30+ | 8–12 | 3–5 |
| Cycle time (request → confirmation) | ~2 weeks | 5–7 days | 2–3 days |
| Suppliers contacted per request | 1–2 (sequential) | 5–10 (parallel) | 10–20+ |
| Order tracking error rate | High (manual) | Low (semi-auto) | Near zero (automated) |
| Purchasing team time on relay work | >60% | <20% | <5% |

The Phase 2 target of 5–7 days aligns with industry benchmarks for standard material purchases. The Phase 4 target of 2–3 days is aggressive for medical device components with specification review requirements — flag this honestly: "We commit to Phase 2 targets. Phase 4 depends on how much of your approval process we can streamline together."

Microsoft-Native Architecture — Granular Component Map

Singapore Instance (Azure Southeast Asia — Singapore Region)

Azure OpenAI GPT-4o and GPT-4o Mini PTU (Provisioned Throughput Units) are live in Singapore as of January 2025, providing data residency and compliance with local regulations[^6]. This removes the prior blocker — Singapore deployment is confirmed available.

[Engineer Teams Bot / Power Apps]
        ↓  (Teams connector)
[Azure Service Bus — Message Queue]
        ↓  (trigger)
[Azure Functions — Request Parser]
   Uses: Azure OpenAI GPT-4o (Singapore region)
   Extracts: part number, spec, quantity, urgency, tolerance class
        ↓
[Azure Database for PostgreSQL + pgvector]
   → Internal AP Tech Approved Vendor List
   → Historical PO data and supplier performance
        ↓
[Azure Functions — Supplier Matcher]
   → Bing Web Search API (English)
   → 1688 / Alibaba connectors (CN) via Azure Functions China
   → Azure OpenAI: EN↔CN translation (medical manufacturing terminology)
        ↓
[Microsoft Graph API — purchasing-ai@aptech.com]
   → Outbound emails to suppliers (Exchange Online, AP Tech domain)
   → Inbound reply parsing via Graph API webhooks
        ↓
[Power Automate — Routing Logic]
   → Technical questions → Engineer via Teams @mention
   → Commercial questions → Purchasing team via Teams channel
   → No-reply after 24h → automated follow-up (Logic Apps)
   → No-reply after 72h → Teams alert to Purchasing team lead
        ↓
[Azure DevOps Git Repo — Conversation Logger]
   → Per-PO .md file: timestamps, all messages, routing decisions
   → Power BI Dashboard: live PO status, quote comparison, KPI tracking

China Instance (Azure China, operated by 21Vianet)

Azure China is a legally separate cloud environment operated by 21Vianet (世纪互联), structured to comply with China's data residency, cybersecurity, and licensing requirements[^7]. It uses independent accounts, billing, and management systems[^7]. Access requires a Chinese Business License — AP Technologies (Xiamen) Co., Ltd. already holds this[^8].

[Azure China — East China / North China regions]
   → 1688.com Open Platform API calls
   → Baidu supplier data
   → Chinese supplier email communication data
   → Local cache of CN-language PO records
        ↓ (cross-border sync)
[Azure ExpressRoute Circuit or VPN Gateway]
   → Analytics-only sync to Singapore instance
   → Latency: ~3x higher than within Azure global
   → Data transferred: aggregated analytics and audit logs ONLY
   → Chinese supplier conversation data stays in China
        ↓
[Singapore Power BI Dashboard]
   → HQ sees CN supplier status, quote results, delivery tracking
   → Chinese supplier raw conversation data: NOT transferred

Important reality check: Azure China and Azure Global are architecturally disconnected — you cannot use cross-tenant dependencies[^9]. The recommended approach is to treat them as two independent stacks connected only via APIs[^9]. Build the Singapore instance first (Phases 1–2). The China instance extension is a Phase 2–3 task requiring a separate Azure China tenant setup with AP Technologies (Xiamen) Co., Ltd.'s Chinese Business License.

Granular Implementation Instructions — Week-by-Week

Phase 0: Proof of Read (Days 1–3, Pre-Engagement)

The goal of Phase 0 is not to build anything. It's to demonstrate you read their 15-page document before walking into a room. Deliver a 3-page response that mirrors their structure.

Day 1 (2–3 hours):

- Re-read §2.1 Process Flow Diagram. Redraw it in Mermaid or Lucidchart in your own notation.

- Count the email legs in the Mar 2–Mar 17 example: each Supplier↔Purchasing↔Engineer round trip = 4 emails (not 2). For 7.5 round trips = 30+ emails. Show the math.

- Identify which of their 5 process phases is the bottleneck: Phase 2 (Inquiry & Technical Questions) — this is where the relay cycle compounds.

Day 2 (3–4 hours):

- Draft the "We Read Your Document" response using their exact section numbers.

- Quote §3.2 verbatim: "Evidence 1: Excessive Email Volume. A single material purchase required 30+ emails."

- Quote §3.3 verbatim: "purchasing staff spend the majority of their time on low-value relay work."

- Annotate each of their 9 requirements with the Microsoft service mapping.

Day 3 (2 hours):

- Email the response. No pitch deck. No sales language. Just the 3-page document.

- Subject line: "We read your document — here's what we noticed and how we'd build it."

Phase 1: MVP Build (Weeks 1–6)

Week 1 — Technical Spike and Infrastructure Setup

This week determines what you can actually build vs. what requires negotiation with AP Tech's IT team.

Days 1–2: Supplier Database Assessment

- Request a read-only connection to their approved vendor list. Ask for: table schema, row count, data fields (supplier name, contact, category, last-used date, performance rating if any), and data format (PostgreSQL, MySQL, Excel/CSV, ERP export).

- If direct DB access is unavailable within 5 business days: prepare CSV import template. Document the fallback in writing — this is a known risk in their own document (§6, Table 5).

- Deliverable: DB Assessment Report (1 page) — schema, row count, integration method, and estimated data quality score.

Days 3–4: Exchange Online and Graph API Setup

- Request Exchange Online admin access to create purchasing-ai@aptech.com (or their preferred address).

- Register an Azure App Registration in their Entra ID tenant with the following Microsoft Graph API permissions: Mail.ReadWrite, Mail.Send, Calendars.Read, User.Read. These are the minimum permissions for read/send on the AI mailbox.

- Test the Graph API connection: send one test email from purchasing-ai@aptech.com and confirm it appears in Exchange Online logs.

- This requires one IT admin action on AP Tech's side. Prepare the step-by-step instruction document for their IT team — don't assume they'll figure it out.

Days 5–7: Azure Resource Provisioning

- Create Resource Group: aptech-ai-prod in Azure Southeast Asia (Singapore).

- Provision: Azure Service Bus (Standard tier), Azure Functions (Consumption plan for MVP), Azure Database for PostgreSQL Flexible Server (Burstable B2s for MVP), Azure DevOps project with Git repo.

- Deploy Azure OpenAI: GPT-4o using Global Provisioned-managed in Southeast Asia region[^10]. Start with PAYG (Standard) for MVP — no commitment required until Phase 2[^11].

- Cost estimate for Week 1 provisioning: SGD 150–300 for the full week including test calls to GPT-4o.

Week 2–3 — Request Parser and Email Drafting Core

Request Parser (Azure Function #1):

- Input: engineer message from Teams bot or Power Apps form.

- Output: structured JSON with fields: part_number, material_spec, quantity, urgency (standard/urgent/critical), tolerance_class, required_certifications (ISO 13485 is likely required for AP Tech's medical components), requester_email, request_timestamp.

- The Parser calls Azure OpenAI GPT-4o with a system prompt engineered for AP Tech's specific material categories. This is where the medical manufacturing context matters: the prompt must include AP Tech's material taxonomy (medical tubing, catheter components, extrusion materials). Get this taxonomy from one of the 2–3 engineer interviews.

- Test criteria: Parser must correctly extract part number and tolerance class from 10 sample historical requests. Target: 9/10 correct extraction before proceeding.

Supplier Matcher (Azure Function #2):

- Query AP Tech's internal DB using the extracted material category and part specifications.

- Return: top 3–5 approved suppliers ranked by last-used date and response history (if available in DB).

- For MVP: internal DB only. No web search yet (Phase 2).

Email Drafting (Azure Function #3):

- Input: parsed request + matched suppliers.

- Output: draft email per supplier, in English or Chinese based on supplier profile field.

- Email template must include: AP Tech company letterhead notation, purchasing-ai@aptech.com sender, purchasing team CC, and a standard footer: "This inquiry is managed through AP Tech's procurement system. For technical questions, reply to this email."

- Critical for MVP: every draft goes to a Power Automate approval flow before sending. No auto-send in Phase 1. This is their own stated requirement (§6, Risk 1).

Power Automate Approval Flow:

- Trigger: new draft email created in SharePoint list (or Dataverse table).

- Action: Teams adaptive card to purchasing team with three options: Approve, Edit, Reject.

- On Approve: Graph API sends the email.

- On Edit: opens the draft in a browser tab for modification.

- On Reject: logs rejection reason to the PO .md file.

Week 4 — Conversation Logger and PO Dashboard

Conversation Logger (Azure Function #4):

- Triggered by every Graph API webhook event (email sent or received on purchasing-ai@aptech.com).

- Creates/appends to PO-[number]-[date].md in Azure DevOps Git repo.

- File format:

# PO-20260502-001 — [Part Description]
**Requester:** [Engineer Name]
**Request Date:** 2026-05-02 09:14 SGT
**Matched Suppliers:** Supplier A (SG), Supplier B (CN)

## 2026-05-02 09:14 — Outbound: Inquiry sent to Supplier A
[Email body]

## 2026-05-03 14:22 — Inbound: Supplier A replied
[Reply body]
Route: Technical question → @[Engineer Name] via Teams

- Every entry includes: timestamp (SGT), direction, sender/recipient, routing decision, and approver name if approval was involved.

- Git commits are automatic. Every file change is version-controlled.

Basic PO Dashboard (Power BI):

- Connect to Azure Database for PostgreSQL via Power BI DirectQuery.

- Report pages: Active POs (status, last activity, days elapsed), Supplier Response Time, Draft Approval Queue.

- Refresh: every 15 minutes for MVP. Real-time streaming in Phase 2.

Week 5 — Engineer Interview Feedback

Schedule 30-minute sessions with 2–3 engineers and the purchasing team lead. Use structured questions:

- "Show me the last 3 purchase requests you submitted. What did you have to write?"

- "What information do suppliers most often ask you to clarify?"

- "What's the most annoying step in the current process?"

- "What would make you trust an AI-drafted email enough to approve it?"

Document answers. Map them to your Parser field list. Update the GPT-4o system prompt based on actual AP Tech terminology.

Week 6 — MVP Completion and Phase 2 Planning

- Run one end-to-end test: engineer submits a real (or mock) purchase request, Parser extracts fields, Matcher queries DB, email drafts are created, purchasing team approves, email sends, reply is logged.

- Measure: time from engineer submission to first supplier email. Target: under 10 minutes.

- Compare against current process: time from engineer email to Purchasing Department action (typically hours to days).

- Prepare Phase 2 scope document based on MVP learnings.

Phase 2: Parallel Processing + Chinese Sourcing (Weeks 7–12)

Week 7–8 — Parallel Supplier Outreach

Replace the sequential single-supplier approach with Azure Service Bus fan-out:

- One purchase request triggers one Service Bus message.

- Azure Functions trigger N parallel workers (one per matched supplier).

- Each worker runs the email draft → approval → send pipeline independently.

- Power BI dashboard updates show all N supplier outreach threads per PO.

The approval workflow shifts: instead of approving each email individually, purchasing team approves the outreach batch (one approval authorises all N drafts for that PO). Individual supplier replies still route through the same approval gate.

Week 9–10 — Automated Follow-ups (R5)

Azure Logic Apps recurrence trigger, running every 4 hours:

- Check all active PO threads in Azure DB for PostgreSQL.

- If last_inbound_timestamp > 24 hours ago AND no human escalation flag: trigger follow-up email draft (pre-approved template, no approval needed for first follow-up).

- If last_inbound_timestamp > 72 hours ago: send Teams message to purchasing team lead with PO summary and escalation options.

- Escalation rule configurable in Power Automate by purchasing team — no developer required.

Week 11–12 — Chinese Internet Sourcing (R6)

This is the technically most complex component. Three separate data sources:

1688 Open Platform API:

- Register for 1688 Open Platform access (requires Chinese entity — AP Technologies Xiamen holds this[^8]).

- API endpoints for: keyword search, supplier profile retrieval, price data.

- Integration: Azure Function in Azure China instance calls 1688 API → returns supplier list → syncs to Singapore instance via API Gateway.

- Translation: Azure OpenAI GPT-4o translates AP Tech part specs (EN) → Chinese manufacturing terminology → 1688 search query.

Alibaba.com (B2B, not 1688):

- Alibaba.com has a separate API program (Alibaba.com ICBU API) for international B2B suppliers. Registration is required but available to non-CN entities.

- Useful for: English-language Chinese suppliers who export internationally (AP Tech's US entity in Irvine likely sources through these).

Baidu supplier search:

- No official API for Baidu web search. Implement via Azure Function custom crawler using Baidu's search endpoint with structured queries.

- ⚠️ Risk flag: Baidu web scraping is fragile. Rate limiting and CAPTCHA changes can break this without warning. Treat Baidu as supplementary; 1688 is the primary CN source.

- Mitigation: Cache Baidu results in Azure DB for 72 hours to reduce call frequency.

Phase 3: Intelligent Automation (Weeks 13–20)

Weeks 13–15 — Negotiation Engine (R3)

This is the most politically sensitive component. Their document correctly places this in Phase 3 and requires "pre-approved parameters".

The approval framework before any negotiation automation:

- Purchasing team lead approves a Negotiation Parameter Sheet per material category. Example: "For standard extrusion polymers: target price ≤ 95% of last purchase. Never accept lead time > 14 days. Quality: ISO 13485 certification mandatory."

- Parameters are stored in Azure DB for PostgreSQL, not hardcoded in functions.

- The AI drafts a negotiation email only when a quote falls outside parameters AND the gap is within a pre-set "negotiable zone" (e.g., price is 96–103% of target, not 200%).

- Phase 3.1 (Weeks 13–15): AI drafts negotiation email → purchasing team approves.

- Phase 3.2 (Weeks 16–20): conditional auto-send for routine categories after 3 months of approval data confirms AI judgment is reliable.

Weeks 16–18 — Predictive Analytics and ERP Hook

- Azure Machine Learning: train a simple lead time prediction model on 6 months of logged PO data (supplier, material category, quantity → actual lead time).

- ERP integration: AP Tech likely uses an ERP for production scheduling. A single Azure Data Factory pipeline syncing approved POs from the AI system to ERP prevents double-entry. Scope this integration in Week 16; it may require AP Tech IT involvement.

Weeks 19–20 — Supplier Performance Scoring

- Azure Database for PostgreSQL: add supplier_performance table tracking: response time, quote accuracy (quote vs. final price), delivery accuracy (quoted lead time vs. actual), quality incidents (if logged).

- Power BI: Supplier Scorecard report. Purchasing team sees ranked supplier list per material category.

- AI Supplier Matcher (Phase 3 version): weights matched suppliers by performance score, not just approved vendor list membership.

Phase 4: Organisation-Wide Scale (Weeks 21+)

- Extend Teams bot to all engineers across Singapore, Xiamen, and Suzhou.

- Add Suzhou Chinese-language supplier sourcing (JD Industrial, Made-in-China.com).

- Spend analytics: Power BI Spend by Category, Supplier, Month — feeds directly into strategic sourcing decisions.

- Compliance automation: auto-generate ISO 13485 procurement audit trail export from Azure DevOps Git repo.

What We Need From AP Tech — The Honest List

Before a single line of code is written, you need these six things. Document them clearly so there are no surprises.

| Item | What Exactly | Who at AP Tech | Timeline |
| --- | --- | --- | --- |
| DB access | Read-only connection to approved vendor list DB. Schema + sample 10 rows. | IT Manager + Procurement Manager | Week 1, Days 1–2 |
| Exchange Online admin | Rights to create purchasing-ai@aptech.com and register Azure App Registration in Entra ID | IT Admin | Week 1, Day 3 |
| Azure subscription | Read access to existing Azure tenant (if any) OR approval to create new Resource Group | IT Manager | Week 1, Day 1 |
| Engineer interviews | 30 minutes each with 2–3 engineers who submit purchase requests regularly | Procurement Director | Week 5 |
| Sample POs | 10 anonymised historical purchase request emails (the actual text engineers sent) | Procurement Manager | Week 2 |
| CN entity confirmation | Confirm AP Technologies (Xiamen) holds active Chinese Business License for Azure China tenant setup | Legal / Finance | Phase 2 start (Week 7) |

Market-Calibrated Pricing — What to Charge

This is the section where most proposals either dramatically undersell or lose the deal by overshooting. The numbers below are benchmarked against verified 2026 Singapore market data.

Market Context

AI project costs in Singapore dropped 60% since 2023 due to more efficient models and tooling[^12]. A mid-market specialist in Singapore charges SGD 7,000–25,000 for custom AI systems targeting SMEs[^12]. Large consultancies (Accenture, NCS, Deloitte) charge SGD 50,000–500,000+ for enterprise-scale work[^12]. AP Technologies has 21–50 employees but manufactures at scale with operations in three countries — they sit at the upper end of "mid-market" and the lower end of "enterprise."

Solution architects in Singapore earn SGD 150,000–295,000 annually (SGD 202,695 median total comp)[13][14], which translates to approximately SGD 175–250/hour at market rates for independent consultants. For specialist AI work, the premium is 20–40% above that.

The Singapore Enterprise Development Grant (EDG) covers up to 50% of qualifying project costs for registered Singapore businesses with 30%+ local shareholding[^12]. If AP Tech qualifies, every number below is halved from their out-of-pocket perspective.

# Phase-by-Phase Pricing

## Phase 0: Proof of Read (Days 1–3)

Price: SGD 0 — delivered free as a trust-building exercise

This is not charity. It's the lowest-cost way to earn the right to propose. If they're impressed enough by Phase 0 to sign a Phase 1 contract, you've spent 8 hours of work to close a SGD 30,000+ engagement. Market precedent: 41 Labs does this with a free prototype; same principle[^12].

Phase 1: MVP — The 6-Week Pilot
(Weeks 1–6)

| Component | Hours | Rate (SGD/hr) | Cost (SGD) |
| --- | --- | --- | --- |
| DB technical spike + schema assessment | 8 | 220 | 1,760 |
| Azure resource provisioning + Entra ID setup | 10 | 220 | 2,200 |
| Request Parser (Azure Function + GPT-4o prompt) | 24 | 250 | 6,000 |
| Supplier Matcher (internal DB connector) | 16 | 250 | 4,000 |
| Email Drafting Function + Graph API integration | 20 | 250 | 5,000 |
| Power Automate approval flow | 12 | 220 | 2,640 |
| Conversation Logger + Azure DevOps Git setup | 16 | 220 | 3,520 |
| Power BI MVP dashboard (3 pages) | 12 | 200 | 2,400 |
| Engineer interviews + prompt refinement | 8 | 220 | 1,760 |
| QA, documentation, handover | 10 | 200 | 2,000 |
| Total labour | 136 |  | SGD 31,280 |
| Azure infrastructure (6 weeks, PAYG) |  |  | SGD 600–900 |
| Phase 1 Total |  |  | SGD 31,880–32,180 |

Recommended quoted price: SGD 32,000 (fixed, milestone-based)

Milestone payment structure:

- 30% on contract signing (SGD 9,600)

- 40% on Week 3 delivery of working Parser + Email Draft function (SGD 12,800)

- 30% on Week 6 end-to-end pilot completion (SGD 9,600)

Pilot guarantee: If the pilot does not demonstrably reduce time-from-request-to-first-supplier-email versus baseline, the final 30% milestone is waived. This is the risk-sharing language that works for a "massive company" that has a lot to protect — their own words, reflected back.

Phase 2: Enhanced Capabilities — Parallel + CN Sourcing
(Weeks 7–12)

| Component | Hours | Rate (SGD/hr) | Cost (SGD) |
| --- | --- | --- | --- |
| Azure Service Bus fan-out parallel workers | 20 | 250 | 5,000 |
| Automated follow-up Logic Apps flows | 14 | 220 | 3,080 |
| 1688 Open Platform API connector (via Azure China) | 28 | 280 | 7,840 |
| Alibaba.com B2B API connector | 16 | 280 | 4,480 |
| Baidu custom crawler (Azure Function) | 14 | 250 | 3,500 |
| EN↔CN translation pipeline (GPT-4o, medical terminology) | 12 | 250 | 3,000 |
| Azure China tenant setup + cross-border API gateway | 20 | 280 | 5,600 |
| Quote comparison dashboard (Power BI v2) | 14 | 200 | 2,800 |
| Phase 2 testing + edge case handling | 12 | 220 | 2,640 |
| Total labour | 150 |  | SGD 37,940 |
| Azure China tenant + 6-week infrastructure |  |  | SGD 800–1,200 |
| Phase 2 Total |  |  | SGD 38,740–39,140 |

Recommended quoted price: SGD 39,000 (fixed, milestone-based)

Milestone payment structure:

- 40% on contract signing for Phase 2 (SGD 15,600)

- 35% on Week 9 delivery of parallel outreach + follow-up automation (SGD 13,650)

- 25% on Week 12 delivery of CN sourcing live with first real 1688 results (SGD 9,750)

Phase 3: Intelligent Automation — Negotiation + Predictive Analytics
(Weeks 13–20)

| Component | Hours | Rate (SGD/hr) | Cost (SGD) |
| --- | --- | --- | --- |
| Negotiation parameter framework design (workshop) | 8 | 250 | 2,000 |
| Negotiation Engine (Azure OpenAI + parameter DB) | 32 | 280 | 8,960 |
| Conditional auto-send logic + audit trail | 16 | 250 | 4,000 |
| Lead time prediction model (Azure ML) | 24 | 280 | 6,720 |
| ERP integration scoping + Azure Data Factory pipeline | 20 | 280 | 5,600 |
| Supplier performance scoring system | 18 | 250 | 4,500 |
| Phase 3 testing + purchasing team training | 14 | 200 | 2,800 |
| Total labour | 132 |  | SGD 34,580 |
| Azure infrastructure (Phase 3 additions) |  |  | SGD 600–900 |
| Phase 3 Total |  |  | SGD 35,180–35,480 |

Recommended quoted price: SGD 35,500 (fixed, milestone-based)

Phase 4: Scale and Optimisation
(Weeks 21+, ongoing)

Phase 4 is scoped after Phase 3 completion. Based on current market rates, estimate:

| Scope Element | Estimated Cost (SGD) |
| --- | --- |
| Multi-site rollout (Suzhou + Singapore engineers) | 15,000–20,000 |
| Spend analytics module (Power BI advanced) | 8,000–12,000 |
| Compliance automation (ISO 13485 audit export) | 6,000–10,000 |
| Change management + training (all sites) | 5,000–8,000 |
| Phase 4 Total Estimate | SGD 34,000–50,000 |

Recommended quoted price: SGD 40,000 (scoped definitively after Phase 3)

Total Programme Cost Summary

| Phase | Duration | Fixed Price (SGD) | After 50% EDG (SGD) |
| --- | --- | --- | --- |
| Phase 0 | Days 1–3 | 0 (free) | 0 |
| Phase 1: MVP | Weeks 1–6 | 32,000 | 16,000 |
| Phase 2: Enhanced | Weeks 7–12 | 39,000 | 19,500 |
| Phase 3: Intelligent | Weeks 13–20 | 35,500 | 17,750 |
| Phase 4: Scale | Weeks 21+ | ~40,000 | ~20,000 |
| Full Programme | ~5 months | ~SGD 146,500 | ~SGD 73,250 |
| Ongoing Azure costs (monthly, Phase 2+) | — | SGD 500–1,500/mo | — |
| Ongoing maintenance retainer (optional) | — | SGD 1,500–2,500/mo | — |

⚠️ EDG flag: AP Technologies is registered and operating in Singapore. The AI purchasing automation project qualifies under EDG's "Innovation and Productivity" category[^12]. Application takes 4–8 weeks[^12]. Recommend initiating the EDG application at Phase 1 contract signing — it doesn't block work from starting, but it does require a structured project proposal document that mirrors this spec.

Comparable Market Data Points

- Construction company Singapore, quote generation automation: SGD 12,000 project, SGD 3,500/month savings, 3.4-month payback[^12]

- Logistics company Singapore, document processing: SGD 18,000 project, SGD 4,800/month savings, 3.8-month payback[^12]

- Mid-market specialist Singapore range: SGD 7,000–25,000 for custom AI systems[^12]

- Large consultancy (NCS/Accenture/Deloitte) for similar enterprise scope: SGD 50,000–500,000[^12]

- Singapore SME manual procurement cost benchmark: SGD 50–150 per purchase order in labour and rework[^15]

- AP Tech processes enough POs that Phase 1 alone likely has a 3–6 month payback[^12]

Addressing "Massive Company" Concerns — Specific to AP Tech Medical Context

AP Tech is not a generic "big company." They're a precision medical device manufacturer with ISO 13485 obligations, US FDA regulatory exposure (their Irvine entity), and Chinese NMPA compliance requirements for their Xiamen facility[2][3]. Their procurement decisions carry regulatory risk that a standard SME procurement doesn't.

| Their Actual Concern | Specific Response |
| --- | --- |
| "Every supplier email is part of our quality record" | Every email logged in Azure DevOps Git with timestamp, sender, recipient, and routing decision. This IS an audit trail. Better than their current email threads. |
| "We can't let AI send wrong specs to a supplier" | Phase 1–2: zero auto-send. Every email requires purchasing team approval. Confidence threshold in GPT-4o extraction is logged and visible. |
| "Xiamen factory data is sensitive" | Azure China tenant. Chinese supplier data and factory communication data stays in China. Singapore sees analytics. Your IT team controls the tenant. |
| "Our IT team will block this" | Everything runs in your Azure tenant (Southeast Asia). You own the App Registration in your Entra ID. I configure. You control. |
| "What if you disappear?" | You own the Azure resources, the code in Azure DevOps, and the Power Automate flows. Your IT team can keep it running. I'm the configurator, not the single point of failure. |
| "ISO 13485 requires documented purchasing process" | The markdown logs in Azure DevOps are a better purchasing process document than email threads. Auto-export to PDF on request. |

## Risks Specific to AP Tech (Beyond Their Own §6 Risk Table)

Their document's risk table is solid. These are additional risks specific to their medical device context:

- Supplier qualification risk: AP Tech's approved vendor list is not just a preference — it likely has quality qualification requirements (ISO certifications, biocompatibility testing). The AI Supplier Matcher for Phase 2 (web + CN sourcing) must not surface unqualified suppliers as primary recommendations. Build a hard filter: unknown suppliers go to a "potential vendor" bucket for purchasing team review, not into the main recommendation queue.

- Specification translation risk: Medical component specs in Chinese sourcing contexts are not equivalent. "Medical grade" in 1688 does not automatically mean ISO 13485-compliant. The CN sourcing module must include a disclaimer flag on every CN-sourced supplier: "Not in approved vendor list — requires qualification before order placement."

- Azure China setup timeline: Establishing an Azure China tenant with a Chinese Business License and 21Vianet takes 2–4 weeks including verification. Start this process at the beginning of Phase 2, not in Week 11. Build the buffer in.

- GPT-4o Southeast Asia model availability: GPT-4o PAYG Standard is available in Southeast Asia (Singapore region)[10][6]. GPT-4.1 and newer models may not yet be available in SEA as of the latest Azure pricing data[^11]. Run a model availability check in the Azure portal before committing to a specific model version in the proposal. Fallback: deploy Global Standard SKU which routes to nearest available region — this is acceptable for non-time-sensitive procurement drafting.

7-Day Execution Checklist (First Week)

- [ ] Day 1, 9:00 AM — Send "We Read Your Document" response (3 pages, their exact structure)

- [ ] Day 1, concurrent — Request Azure tenant access OR confirm new Resource Group creation

- [ ] Day 2 — DB access request sent to AP Tech IT + Procurement Manager with specific fields needed

- [ ] Day 2 — Prepare Exchange Online App Registration instructions document for their IT team (step-by-step, 1 page, no jargon)

- [ ] Day 3 — Azure Resource Group aptech-ai-prod in Southeast Asia created; Service Bus + Functions + PostgreSQL provisioned

- [ ] Day 3 — Azure OpenAI deployment: GPT-4o, Global Provisioned-managed, Southeast Asia region — confirm availability in portal

- [ ] Day 4 — purchasing-ai@aptech.com created in Exchange Online; App Registration in Entra ID; first Graph API test call successful

- [ ] Day 5 — Request 10 anonymised historical PO emails from Procurement Manager

- [ ] Day 5 — Book Week 5 engineer interviews (2–3 people, 30 minutes each) — block calendars now

- [ ] Day 6 — Draft Request Parser Azure Function v0.1; test against 3 sample PO emails

- [ ] Day 7 — Internal review: does Parser v0.1 correctly extract part_number, material_spec, quantity from all 3 samples? If yes, proceed. If no, refine GPT-4o system prompt and retest before Week 2.

One-Line Framing for Every Conversation

When their Procurement Director asks what this does in plain language: "It stops your purchasing team from being a relay station. Technical questions go directly to engineers. Commercial questions go directly to purchasing. Every email gets logged automatically. And you never lose track of a PO again — even the ones sitting in someone's inbox in Xiamen."

That's the whole pitch. Everything else is implementation detail.

References

- Contact AP Technologies for Quotes & Product Inquiries - Contact. Home > Contact. Locations. Singapore. 8 Buroh Street #03-06, JTC Surface Engineering Hub Si...

- Our Medical Device Contract Manufacturer Company - AP Tech - AP Technologies is a medical device contract manufacturer that specializes in tight tolerance, preci...

- AP Technologies - LinkedIn - AP Technologies' Xiamen facility is the company's largest and most comprehensive site, bridging adva...

- Tze Han Yap - AP Procurement Director - LinkedIn Singapore - Results-driven Procurement, Supply Chain & Operations leader with 25+ years of experience optimizing...

- Weihang W. - Sourcing & Procurement manager - LinkedIn Singapore - Sourcing & Procurement manager · International working experience, almost 11 years purchasing experi...

- Andy Soh on LinkedIn: 🚀 Azure OpenAI GPT-4o & GPT-4o Mini PTU Now Available in Singapore!… - 🚀 Azure OpenAI GPT-4o & GPT-4o Mini PTU Now Available in Singapore! 🚀 We’re excited to share that Az...

- Accessing Azure China with 21Vianet: Compliance and Setup Guide - Azure China is run locally by 21Vianet (世纪互联) and is structured to comply with China's data residenc...

- Ap Technologies (xiamen) Co., Ltd - Ap Technologies (xiamen) Co., Ltd. company bio Industries: medical design and manufacturing. company...

- Anyone deployed China Azure? (21Vianet) : r/sysadmin - Reddit - Treat China as its own tenant/stack on Azure China (21Vianet) and integrate with the rest of your es...

- Cannot deploy GPT model in southeastasia region - Microsoft Q&A - Hi everyone, I am trying to deploy the GPT-4 model in the Southeast Asia region. According to the do...

- Azure OpenAI Pricing in Singapore: 2025 Guide for Businesses - Wise - Azure OpenAI pricing guide for Singapore teams, including models, Batch API discounts, add-ons, and ...

- How Much Does AI Consulting Cost in Singapore? (2026 Pricing ... - Complete pricing guide for AI consulting in Singapore — from $3K freelancers to $500K enterprise pro...

- Solution Architect Salary in Singapore, Singapore - Levels.fyi - The average Solution Architect Salary range in Singapore, Singapore is from SGD 149818 to SGD 294907...

- Solutions Architect Salary (Updated for 2026) | Robert Half Singapore - $145,000. The candidate has moderate experience in the role, meets most requirements or has equivale...

- How Singapore SMEs Can Automate Procurement to Cut Supply ... - Discover how Singapore SMEs can automate procurement to cut supply chain costs by up to 30% in 2026....