KISMET FINANCE GROUP

Strategic Analysis, Planning Brief & Recommendation Memo

April 7, 2026

Prepared for: Shane Hewson, Kismet Finance Group

Prepared by: Kevin PL Tan, Good AI Australia

ABN 14 885 784 590  |  Perth, Western Australia

NOTE: 6 Gemini Export .docx files in the ANALYZE folder were inaccessible due to filesystem permissions. This analysis is grounded in all other available source material (15+ documents).

# PART 1: DATA ANALYSIS — Evidence & Significance

## 1. Key Numbers

The following quantitative findings are extracted directly from source documents:

Investment & Revenue Structure

| Metric | Value | Source |
| --- | --- | --- |
| Phase I Setup (Foundation) | $3,900 | Invoice GAI-KIS-2025-FINAL |
| Phase II Setup (Voice Agent) | $799 | Invoice GAI-KIS-2025-FINAL |
| Total Setup (inc GST) | $5,169 | Delivery Summary |
| Monthly Recurring (inc GST) | $275/month | Delivery Summary |
| Year 1 Total Investment | $8,194 | Delivery Summary |
| Market Value Equivalent (Year 1) | $27,380 | Invoice Value Comparison |
| Client Savings vs Market | $19,186 (70%) | Invoice Value Comparison |
| Breakeven Period | ~1.5 months | Delivery Summary |
| Projected ROI | 3.3x / 230% profit | Delivery Summary |
| Strategic Consulting Hours | 51 hours | Delivery Summary |

Operational Capacity Claims

| Metric | Value | Status |
| --- | --- | --- |
| Voice Agent Call Capacity | 50+ calls/month | Claimed, not independently verified |
| Lead Qualification Rate | 40% | Projected, pre-operational |
| Qualified Lead Revenue | ~$30k/month | Projected estimate |
| Website Lead Volume Uplift | 6x increase | Estimated, pre-measurement |
| Onboarding Time Reduction | 60% | Estimated from Tier 2 Bot |
| n8n Production Workflows | 11 active | Verified (kismet-finance.md) |
| Notion Databases | 6 core databases | Verified (CRM schema) |

Resale / Revenue Opportunity

| Segment | Setup Fee | Monthly Fee | Annual Margin |
| --- | --- | --- | --- |
| Stuart (SMSF admin) | $1,500 | $150 | $1,332/yr |
| Property Developers (3x) | $3,500 ea | $200 ea | $3,996/yr combined |
| 5 Mortgage Brokers | $1,500 ea | $150 ea | $6,660/yr combined |
| Conservative Year 1 (5–10 resales) | — | — | $12k–$35k gross |

Grant Funding Landscape (WA)

| Grant Program | Amount | Co-contribution | Status |
| --- | --- | --- | --- |
| LCF Digital Transformation | Up to $50,000 | 50% match required | Round 2 TBD (annual) |
| SBDC Small Business Growth | Up to $20,000 | None stated | CLOSED (Oct 2025) |
| R&D Tax Incentive | 43.5% offset | Spend first, claim later | Ongoing (ATO) |
| AI Adopt Program (Nat'l) | Up to $20,000 | Unknown | Announced, not yet open |

Financial Templates (Balance Sheet, P&L, Cash Flow, Break-Even)

All four financial CSV templates in assets/financials/ contain zero data — every field shows $0 or #DIV/0!. These are unpopulated planning templates from a June 2020 sign-up date. No actual financial performance data is available for quantitative analysis.

## 2. Most Meaningful Comparisons

Investment vs. Market Value

Kismet's Year 1 total outlay of $8,194 compares against an estimated market value of $27,380 for equivalent services. The 70% discount is substantial but relies on Good AI's boutique pricing model rather than independent market quotes. The gap narrows if the client requires ongoing customization beyond the included support tier.

Phase I vs. Phase II Cost Allocation

Phase I (Foundation) consumed 83% of the setup cost ($3,900 of $4,699) while Phase II (Voice Agent) was only 17% ($799). Yet the voice agent is positioned as the primary revenue driver ($30k/month in qualified leads). This asymmetry is strategic — the consulting/architecture work de-risks the high-value automation layer.

Projected Revenue vs. Actual Data

The $30k/month qualified lead figure and 40% conversion rate are projections with no baseline performance data to validate against. The financial templates (P&L, Cash Flow, Balance Sheet) are all blank. This is the single most significant data gap in the entire source set.

Phase 1 Progress vs. Phase 3 Status

Phase 1 shows ~65% task completion (most Google Workspace, Notion DB, data migration, and pipeline tasks checked off) but is officially listed at 0% progress with a passed end date (Jan 26, 2026). Phase 3 (Field Ops) shows 0% with 50+ subtasks not started. The gap between documented task completion and reported progress suggests a tracking/reporting disconnect.

Grant Opportunity Window

The LCF Digital Transformation grant ($25k–$50k at 50% match) is the strongest near-term funding option. At $25k grant + $25k co-contribution, Kismet could fund a $50k digital project — roughly 3–6x the current Year 1 investment. The R&D Tax Incentive (43.5% offset) is complementary but requires spend-first-claim-later cash flow.

## 3. Why These Numbers Matter

Three numbers drive Kismet's strategic calculus:

$275/month recurring cost: This is the operational floor. At $275/month, the entire AI+CRM stack costs less than a single part-time admin. If the system delivers even modest efficiency gains, it pays for itself. This is the anchor that makes the business case defensible.

$0 in actual financial data: Every financial template is blank. The P&L, Cash Flow, Balance Sheet, and Break-Even spreadsheets contain no real numbers. This means none of the ROI projections (3.3x return, 230% profit, $30k/month leads) can be independently verified. The projections may be reasonable, but they remain ungrounded claims until actual revenue and cost data is populated.

Phase 3 at 0%: The most ambitious phase (Field Ops, AI deployment, territory management, DocuSign, Vertex AI) has not started. This phase contains the features that would actually generate the projected revenue. Until Phase 3 progresses, the system is a well-built foundation without its revenue engine.

## 4. Link Between Data and Claims

The source material makes several interconnected claims. Here is how the evidence supports or challenges each:

| Claim | Supporting Evidence | Challenge / Gap |
| --- | --- | --- |
| 3.3x ROI in Year 1 | Low cost base ($8,194/yr), multiple revenue streams identified | Zero actual revenue data; P&L blank; ROI is projected, not measured |
| Voice agent generates $30k/mo in leads | System is live; call capacity at 50+/mo; lead routing built | 40% qualification rate is unverified; no baseline conversion data |
| 6x lead volume increase from website bot | Bot deployed on WordPress; 24/7 operation confirmed | No pre/post traffic or lead count comparison available |
| 60% onboarding time reduction | Tier 2 knowledge bot live; team access confirmed | No time-tracking baseline; anecdotal efficiency claim |
| $12k–$35k resale margin Year 1 | Pricing tiers defined; target partners named | No signed resale agreements; market validation pending |
| 70% discount vs. market value | Invoice shows $8,194 vs $27,380 market estimate | Market value is self-assessed, not third-party benchmarked |
| Zero vendor lock-in | Client owns credentials; documentation provided | Supported — architecture is platform-agnostic |
| Full regulatory compliance | AFSL guardrails in voice bot; Privacy Act handling documented | Supported — data handling doc references Privacy Act 1988, NCCP Act |

Bottom line: The infrastructure claims (system deployed, integrations live, compliance built) are well-supported by documentation. The revenue and efficiency claims (ROI, lead generation, time savings) are plausible projections that lack measurement data to confirm.

# PART 2: STRATEGIC PLANNING BRIEF

## 1. Strategic Issue

Kismet Finance Group has invested in a comprehensive AI-powered business operating system (CRM, automation, voice agent, compliance guardrails) delivered by Good AI Australia. The system is architecturally complete but operationally incomplete — Phase 1 is partially delivered, Phase 3 (the revenue-generating field operations layer) has not started, and no actual performance data exists to validate the business case. The strategic question is: How should Kismet sequence its next investments to convert a well-built foundation into measurable revenue?

## 2. Evidence and Constraints

Evidence (What we know)

The technology stack is live: 11 n8n workflows in production, 6 Notion databases operational, voice agent deployed with Twilio/Trellit.ai integration, website bot capturing leads 24/7. Total investment to date is $5,169 setup with $275/month recurring — a defensible cost base. The architecture is compliant with AFSL, Privacy Act, and NCCP requirements. A grant-ready service catalogue has been prepared with the LCF Digital Transformation grant ($25k–$50k) as the primary near-term funding opportunity.

Constraints

No financial performance data exists (all CSV templates blank). Phase 3 has 50+ tasks at 0% completion. Phase 1 end date (Jan 2026) has passed with tasks still open. The client acquisition model (door-to-door) is labor-intensive and hard to scale without the territory management and mobile field tools in Phase 3. Grant co-contribution (50% for LCF) requires cash flow planning. The Gemini Export analysis files in the ANALYZE folder were inaccessible for this review.

## 3. Strategic Options

Option A: Accelerate Phase 3 Delivery

Complete the remaining 50+ Phase 3 tasks (DocuSign, voice/communication hub, Vertex AI, territory management, mobile field forms, AI tuning). This activates the revenue engine but requires significant consulting investment and Kismet team bandwidth. Estimated timeline: 8–12 weeks. Risk: scope creep and delayed ROI measurement.

Option B: Measure First, Build Second

Pause new feature development. Populate the financial templates with actual data (3 months of P&L, cash flow, lead counts). Use Phase 1 and Phase 2 systems to generate a real performance baseline. Then use validated data to prioritize Phase 3 tasks by revenue impact. Timeline: 3 months of data collection + selective Phase 3 deployment. Risk: slower momentum, but decisions are grounded in evidence.

Option C: Grant-Funded Expansion

Apply for LCF Digital Transformation Round 2 (2026–27) to fund Phase 3 delivery at 50% co-contribution. Use the grant application process to formalize the business case, KPIs, and project plan. Timeline: 8–10 weeks application prep + 12–18 month delivery window. Risk: grant timing is uncertain (annual rounds); co-contribution requires cash reserves.

Option D: Resale-First Monetization

Shift focus from internal operations to reselling the voice agent system to identified partners (Stuart, property developers, mortgage brokers). Generate revenue from the proven technology while Phase 3 is built. Timeline: Begin outreach immediately; first resale within 4–8 weeks. Risk: support burden on a system that hasn't been stress-tested internally.

## 4. Recommended Path

Option B + C (hybrid): Measure First, then Grant-Fund the Build.

## 5. Rationale

The strongest weakness in the current position is not technology — it's data. Without actual P&L, lead conversion metrics, or operational KPIs, every strategic decision is based on projections. A 3-month measurement phase (Option B) produces the evidence needed to both prioritize Phase 3 tasks AND strengthen a grant application (Option C). The LCF grant explicitly scores on 'baseline KPIs and 12-month targets' and 'value for money' — real data converts a good application into a winning one. Meanwhile, the existing Phase 1+2 systems continue operating, generating the very data needed. This is not a pause; it's an instrumentation sprint.

# PART 3: RECOMMENDATION MEMO

TO: Shane Hewson, Kismet Finance Group

FROM: Kevin PL Tan, Good AI Australia

DATE: April 7, 2026

RE: Recommended Next Steps for Kismet Business Operating System

## 1. Issue

Kismet has a fully deployed AI-powered business operating system valued at $27,380 in market terms, acquired for $8,194. The foundation (Phase 1–2) is live and compliant. However, no actual financial or operational performance data has been captured, the revenue-generating Phase 3 remains at 0% completion, and the projected ROI of 3.3x cannot be verified. A decision is needed on how to sequence the next 90 days of investment.

## 2. Key Evidence

| Factor | Finding |
| --- | --- |
| System Status | Live and operational — 11 workflows, 6 databases, voice agent active |
| Financial Data | All templates blank — zero actual P&L, cash flow, or lead data captured |
| Phase 3 Progress | 0% of 50+ tasks — field ops, AI deployment, territory management not started |
| Phase 1 Gap | ~35% of tasks still open despite passed end date (Jan 2026) |
| Cost Structure | $275/month recurring — sustainable floor for operations |
| Grant Opportunity | LCF Digital Transformation: up to $50k at 50% match (next round TBD) |
| Resale Pipeline | 3 named segments, $12k–$35k projected Year 1 margin (unvalidated) |
| Compliance | AFSL, Privacy Act, NCCP guardrails documented and active |

## 3. Recommendation

Implement a 90-day instrumentation and grant preparation sprint:

- Weeks 1–4: Populate financial templates with actual data. Track lead counts, conversion rates, call volumes, and time savings. Close remaining Phase 1 tasks.

- Weeks 5–8: Use 4 weeks of real data to prioritize Phase 3 tasks by revenue impact. Begin LCF grant application with validated baseline KPIs.

- Weeks 9–12: Submit grant application. Start highest-impact Phase 3 work (mobile field forms + territory management) regardless of grant outcome.

- Parallel track: Approach Stuart (SMSF) for a pilot voice agent resale to validate the resale pricing model with minimal risk.

## 4. Implementation Implications

This approach requires no additional capital beyond the existing $275/month operating cost. Kevin's time shifts from building new features to instrument existing ones — configuring Looker Studio dashboards, populating financial spreadsheets, and documenting baseline metrics. Shane and the field team contribute 2–3 hours/week of data input (lead outcomes, call results). The grant application (estimated 8–10 weeks prep) produces a structured project plan that doubles as the Phase 3 execution roadmap.

## 5. Risks and Cautions

- Data collection requires discipline: If the team doesn't consistently log lead outcomes and financials, the 90-day window produces incomplete data and a weaker grant application.

- Grant timing uncertainty: LCF Round 2 (2026–27) timing is not confirmed. If delayed, Phase 3 execution must be self-funded or deferred.

- Resale pilot risk: Selling the voice agent to Stuart before internal stress-testing complete introduces support risk. Mitigate by limiting the pilot to a single partner with clear SLA boundaries.

- ROI projections remain unproven: The 3.3x return and $30k/month lead value should be treated as hypotheses, not commitments, until measured data confirms or adjusts them.

- Gemini Export files inaccessible: Six ANALYZE folder documents could not be read. If these contain additional quantitative findings, this analysis should be updated.

This memo is grounded in 15+ source documents from the Kismet Finance client folder, areas knowledge base, financial templates, and the Layer 3 Synthesis & Execution brief. All claims are traceable to specific source files.